Department of Computer Science and Engineering

2025-2026

Odd Semester

DATA STRUCTURES AND ALGORITHMS-3

(25CS2103E)

SMART PROJECT SCHEDULER
A Graph-Based Project Planning and Dependency Management System

A M P S SUBRAHMANYA SREEPAD			2520030152

G Tej Sahith 		                                                   2520030606

COURSE INSTRUCTOR

Dr. J Sirisha Devi

Professor

Department of Computer Science and Engineering

1. TITLE OF THE PBL

SMART PROJECT SCHEDULER

A Graph-Based Project Planning and Dependency Management System

1.1 Introduction

Project planning involves more than maintaining a list of activities. In a software or engineering project, some tasks can begin immediately, while others can begin only after prerequisite tasks have been completed. Priorities, estimated durations, deadlines and available workers further affect the order in which work can be performed.

The Smart Project Scheduler models project tasks as vertices of a directed graph and task dependencies as directed edges. It combines Kahn's topological sorting, BFS, DFS, a priority queue / heap dispatcher, Critical Path Method and Rabin-Karp string matching. The React frontend presents these algorithms through dashboards, task-graph visualization and interactive algorithm views, while the Spring Boot backend performs the scheduling and graph analysis.

1.2 Problem Statement

Traditional task lists do not clearly communicate which tasks are currently executable, which tasks are blocked by prerequisites, whether a circular dependency exists, or which dependency chain controls the total project duration. The project therefore addresses the problem of dependency-aware scheduling: represent tasks as a graph, analyze that graph using DSA, detect deadlocks, prioritize executable work and present a useful execution plan.

1.3 Objectives

• Represent project tasks and dependencies using a directed graph.

• Generate a valid execution order using Kahn's topological sorting algorithm.

• Detect circular dependencies and report them as scheduling deadlocks.

• Demonstrate BFS and DFS traversal of the task dependency graph.

• Use a priority queue / heap to schedule ready tasks according to priority and duration.

• Calculate the critical path and project makespan for an acyclic graph.

• Search research-paper abstracts and methodologies using the Rabin-Karp algorithm.

• Provide an interactive interface for understanding algorithmic results.

1.4 Case Study

Consider a software project containing Requirements Analysis, Database Design, Backend Development, User Interface Development, Testing and Deployment. A dependency such as Requirements -> Database means Database cannot be started until Requirements is completed. These relationships form a directed graph.

The graph makes the scheduling problem explicit. Tasks with zero incoming dependencies are candidates to start. Completing a task reduces the remaining prerequisite count of downstream tasks. When that count reaches zero, the downstream task becomes ready.

An invalid project plan can also be detected. If Backend depends on Database and Database also depends on Backend, the graph contains a cycle. Neither task can be legally placed first. The scheduler identifies this as a circular dependency deadlock instead of producing an invalid order.

1.5 System Workflow

USER / PROJECT INPUT
        ↓
TASKS + DEPENDENCIES + RESEARCH PAPERS
        ↓
DIRECTED TASK GRAPH
        ↓
DSA ENGINE
 ┌────────────┬────────────┬────────────┬────────────┐
 │ Rabin-Karp │ Kahn       │ BFS / DFS  │ Min-Heap   │
 │ Text Search│ Topological│ Traversal  │ Scheduling │
 └────────────┴────────────┴────────────┴────────────┘
        ↓
Critical Path + Diagnostics
        ↓
Project Execution Plan
        ↓
"What Should I Do Next?" user-facing summary

1.6 Technologies Used

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 19 + Vite | Dashboard, graph visualization and algorithm views |
| UI | Lucide Icons + Recharts | Icons and charts |
| Backend | Java + Spring Boot | REST API and DSA engine |
| Security | Spring Security + JWT | Authentication |
| Database | JPA/Hibernate; H2/MySQL configuration | Persistence |

2. ALGORITHM / PSEUDO CODE

The pseudocode below reflects the algorithms implemented in the supplied backend.

2.1 Rabin-Karp String Matching

The research-paper search converts pattern and text to lower case, computes rolling hashes using base 256 and modulus 1,000,000,007, checks hash matches, verifies exact characters and slides the window using a rolling update.

RABIN_KARP(pattern, text)
1. Return no matches if either input is empty.
2. Convert pattern and text to lower case.
3. Let m = |pattern| and n = |text|.
4. Compute h = 256^(m-1) mod Q.
5. Compute patternHash and firstWindowHash.
6. For each window i = 0 ... n-m:
      if patternHash == windowHash:
          verify all characters;
          record i if exact.
      update windowHash for the next window.
7. Return match indices and diagnostics.

2.2 Kahn's Topological Sort

TOPOLOGICAL_SORT(G)
1. Compute inDegree for every vertex.
2. Enqueue all vertices whose inDegree is 0.
3. While queue is not empty:
      u = dequeue;
      append u to execution order;
      for each edge u -> v:
          decrement inDegree[v];
          if inDegree[v] == 0:
              enqueue v.
4. If processedVertices < totalVertices:
      cycle/deadlock exists.
5. Otherwise return the valid topological order.

2.3 BFS

BFS(start)
1. Select a start task.
2. Create queue Q and visited set.
3. Mark start visited and enqueue it.
4. While Q is not empty:
      u = dequeue; record u.
      for every neighbor v:
          if v is unvisited:
              mark v visited;
              level[v] = level[u] + 1;
              enqueue v.
5. Return traversal order and step log.

2.4 DFS

DFS(u)
1. Mark u visited and add it to the recursion stack.
2. Record discovery time d[u].
3. For each neighbor v:
      if v is on recursion stack:
          record u -> v as a back edge/cycle;
      else if v is unvisited:
          DFS(v).
4. Remove u from recursion stack.
5. Record finish time f[u].

2.5 Min-Heap / Priority Queue Dispatcher

DISPATCH(tasks, workers)
1. Calculate task in-degrees.
2. Insert all zero-in-degree tasks into readyHeap.
3. While readyHeap is not empty:
      task = extract highest-priority ready task;
      worker = worker with earliest availability;
      schedule task on worker;
      update worker availability;
      decrement in-degrees of dependents;
      insert newly ready tasks into heap.
4. Return schedule, heap events and total duration.

Priority:
CRITICAL > HIGH > MEDIUM > LOW
Tie-breaker: shorter duration, then task key.

2.6 Critical Path

CRITICAL_PATH(G)
1. Run topological sort.
2. If the graph contains a cycle, stop.
3. Set dist[v] = duration[v] for every task.
4. Process tasks in topological order.
5. For every edge u -> v:
      dist[v] = max(dist[v], dist[u] + duration[v]).
6. Return max(dist) as the critical-path length.

2.7 Complexity

| Algorithm | Time | Space | Purpose |
| --- | --- | --- | --- |
| Rabin-Karp | O(N+M) average; O(NM) worst | O(1) | Research search |
| Kahn | O(V+E) | O(V) | Ordering + cycle detection |
| BFS | O(V+E) | O(V) | Level traversal |
| DFS | O(V+E) | O(V) | Deep traversal + cycle detection |
| Min-Heap | O(V log V + E) | O(V) | Priority scheduling |
| Critical Path | O(V+E) | O(V) | Makespan |

3. CODE

Selected source excerpts from the supplied Java backend are included below to demonstrate the principal DSA logic.

3.1 Rabin-Karp Implementation

public MatchResult search(String pattern, String text) {
        long startTime = System.nanoTime();
        List<Integer> indices = new ArrayList<>();

        if (pattern == null || text == null || pattern.isEmpty() || text.isEmpty()) {
            return new MatchResult(indices, 0, 0, 0);
        }

        // Case-insensitive search for research abstracts
        String pat = pattern.toLowerCase();
        String txt = text.toLowerCase();

        int m = pat.length();
        int n = txt.length();

        if (m > n) {
            return new MatchResult(indices, 0, 0, (System.nanoTime() - startTime) / 1000);
        }

        int comparisons = 0;
        int spuriousHits = 0;

        // The value of h would be "pow(d, m-1) % q"
        long h = 1;
        for (int i = 0; i < m - 1; i++) {
            h = (h * D) % Q;
        }

        long pHash = 0; // hash value for pattern
        long tHash = 0; // hash value for text window

        // Calculate initial hash values for pattern and first window of text
        for (int i = 0; i < m; i++) {
            pHash = (D * pHash + pat.charAt(i)) % Q;
            tHash = (D * tHash + txt.charAt(i)) % Q;
        }

        // Slide pattern over text one by one
        for (int i = 0; i <= n - m; i++) {
            // Check hash match
            if (pHash == tHash) {
                comparisons++;
                // Verify actual characters to guard against spurious collision
                boolean exactMatch = true;
                for (int j = 0; j < m; j++) {
                    if (txt.charAt(i + j) != pat.charAt(j)) {
                        exactMatch = false;
                        spuriousHits++;
                        break;
                    }
                }
                if (exactMatch) {
                    indices.add(i);
                }
            }

            // Calculate rolling hash value for next text window:
            // Remove leading digit, multiply by base, add trailing digit
            if (i < n - m) {
                tHash = (D * (tHash - txt.charAt(i) * h) + txt.charAt(i + m)) % Q;
                // If negative hash encountered, convert to positive
                if (tHash < 0) {
                    tHash = (tHash + Q);
                }
            }
        }

        long durationMicros = (System.nanoTime() - startTime) / 1000;
        return new MatchResult(indices, comparisons, spuriousHits, Math.max(1, durationMicros));
    }

3.2 Kahn Topological Sort and Deadlock Detection

public TopologicalSortResult runTopologicalSort() {
        long startTime = System.nanoTime();
        List<TaskItem> allTasks = taskRepository.findAll();
        List<TaskDependency> allEdges = dependencyRepository.findAll();

        Map<Long, TaskItem> taskMap = allTasks.stream().collect(Collectors.toMap(TaskItem::getId, t -> t));
        Map<Long, List<Long>> adj = new HashMap<>();
        Map<Long, Integer> inDegree = new HashMap<>();

        for (TaskItem t : allTasks) {
            adj.put(t.getId(), new ArrayList<>());
            inDegree.put(t.getId(), 0);
        }

        for (TaskDependency edge : allEdges) {
            if (adj.containsKey(edge.getSourceTaskId()) && inDegree.containsKey(edge.getTargetTaskId())) {
                adj.get(edge.getSourceTaskId()).add(edge.getTargetTaskId());
                inDegree.put(edge.getTargetTaskId(), inDegree.get(edge.getTargetTaskId()) + 1);
            }
        }

        TopologicalSortResult result = new TopologicalSortResult();
        Map<String, Integer> initialInDegrees = new HashMap<>();
        for (Map.Entry<Long, Integer> entry : inDegree.entrySet()) {
            if (taskMap.containsKey(entry.getKey())) {
                initialInDegrees.put(taskMap.get(entry.getKey()).getTaskKey(), entry.getValue());
            }
        }
        result.setInitialInDegrees(initialInDegrees);

        // Kahn's Algorithm: initialize queue with nodes having in-degree 0
        Queue<Long> queue = new LinkedList<>();
        for (TaskItem t : allTasks) {
            if (inDegree.get(t.getId()) == 0) {
                queue.add(t.getId());
            }
        }

        List<TaskItem> pipeline = new ArrayList<>();
        List<String> pipelineKeys = new ArrayList<>();
        List<TopologicalSortResult.TopologicalStep> steps = new ArrayList<>();
        int stepNum = 1;

        Map<String, Integer> currentDegreesMap = new HashMap<>(initialInDegrees);
        steps.add(new TopologicalSortResult.TopologicalStep(
                stepNum++,
                "INITIALIZATION",
                queue.stream().map(id -> taskMap.get(id).getTaskKey()).collect(Collectors.toList()),
                new HashMap<>(currentDegreesMap),
                new ArrayList<>(pipelineKeys),
                "Initialized Kahn's Algorithm. Found " + queue.size() + " tasks with zero in-degree prerequisites."
        ));

        while (!queue.isEmpty()) {
            Long uId = queue.poll();
            TaskItem uTask = taskMap.get(uId);
            pipeline.add(uTask);
            pipelineKeys.add(uTask.getTaskKey());

            List<Long> downstream = adj.getOrDefault(uId, Collections.emptyList());
            for (Long vId : downstream) {
                int deg = inDegree.get(vId) - 1;
                inDegree.put(vId, deg);
                currentDegreesMap.put(taskMap.get(vId).getTaskKey(), deg);

                if (deg == 0) {
                    queue.add(vId);
                }
            }

            steps.add(new TopologicalSortResult.TopologicalStep(
                    stepNum++,
                    uTask.getTaskKey(),
                    queue.stream().map(id -> taskMap.get(id).getTaskKey()).collect(Collectors.toList()),
                    new HashMap<>(currentDegreesMap),
                    new ArrayList<>(pipelineKeys),
                    "Dispatched " + uTask.getTaskKey() + ". Decremented prerequisite requirements on "
                            + downstream.size() + " dependent downstream nodes."
            ));
        }

        result.setSteps(steps);
        result.setExecutionPipeline(pipeline);
        result.setExecutionOrderKeys(pipelineKeys);

        // Circular Dependency Deadlock Detection:
        // If total processed vertices < total vertices, a cycle exists
        if (pipeline.size() < allTasks.size()) {
            result.setHasCycle(true);
            result.setDeadlockDetected(true);

            // Identify deadlock members: tasks with inDegree > 0
            List<String> deadlockTasks = new ArrayList<>();
            for (TaskItem t : allTasks) {
                if (inDegree.get(t.getId()) > 0) {
                    deadlockTasks.add(t.getTaskKey());
                }
            }
            result.setCycleNodes(deadlockTasks);

            // Find specific cycle edge descriptions
            List<String> cycleEdges = new ArrayList<>();
            for (TaskDependency edge : allEdges) {
                if (deadlockTasks.contains(taskMap.get(edge.getSourceTaskId()).getTaskKey())
                        && deadlockTasks.contains(taskMap.get(edge.getTargetTaskId()).getTaskKey())) {
                    cycleEdges.add(taskMap.get(edge.getSourceTaskId()).getTaskKey() + " ➔ " + taskMap.get(edge.getTargetTaskId()).getTaskKey());
                }
            }
            result.setCycleEdgeDescriptions(cycleEdges);

            result.setDiagnosticMessage("DEADLOCK DETECTED: Circular dependency cycle present ("
                    + String.join(" ➔ ", deadlockTasks) + "). Kahn's Algorithm could only order "
                    + pipeline.size() + " of " + allTasks.size() + " tasks before mutual dependency starvation.");
        } else {
            result.setHasCycle(false);
            result.setDeadlockDetected(false);
            result.setDiagnosticMessage("SUCCESS: Valid Directed Acyclic Graph (DAG) verified. All "
                    + pipeline.size() + " tasks have a deterministic, acyclic linear topological execution order.");
        }

        result.setExecutionTimeMicros((System.nanoTime() - startTime) / 1000);
        return result;
    }

3.3 Priority Queue Dispatcher

public DispatchScheduleResult runTaskDispatcher(int workerCount) {
        long startTime = System.nanoTime();
        if (workerCount <= 0) workerCount = 3;

        List<TaskItem> allTasks = taskRepository.findAll();
        List<TaskDependency> allEdges = dependencyRepository.findAll();
        Map<Long, TaskItem> taskMap = allTasks.stream().collect(Collectors.toMap(TaskItem::getId, t -> t));

        // Dependency counts
        Map<Long, Integer> inDegree = new HashMap<>();
        Map<Long, List<Long>> adj = new HashMap<>();
        for (TaskItem t : allTasks) {
            inDegree.put(t.getId(), 0);
            adj.put(t.getId(), new ArrayList<>());
        }
        for (TaskDependency edge : allEdges) {
            if (adj.containsKey(edge.getSourceTaskId()) && inDegree.containsKey(edge.getTargetTaskId())) {
                adj.get(edge.getSourceTaskId()).add(edge.getTargetTaskId());
                inDegree.put(edge.getTargetTaskId(), inDegree.get(edge.getTargetTaskId()) + 1);
            }
        }

        // Custom Comparator for Priority Queue (Min-Heap on Cost / Max on Priority)
        Comparator<TaskItem> taskComparator = (a, b) -> {
            int pA = getPriorityWeight(a.getPriority());
            int pB = getPriorityWeight(b.getPriority());
            if (pA != pB) {
                return Integer.compare(pB, pA); // Higher priority first
            }
            // Tie-break: shorter duration first
            int durCompare = Integer.compare(
                    a.getEstimatedDurationHours() != null ? a.getEstimatedDurationHours() : 8,
                    b.getEstimatedDurationHours() != null ? b.getEstimatedDurationHours() : 8
            );
            if (durCompare != 0) return durCompare;
            return a.getTaskKey().compareTo(b.getTaskKey());
        };

        PriorityQueue<TaskItem> readyHeap = new PriorityQueue<>(taskComparator);
        List<DispatchScheduleResult.HeapEventLog> heapLogs = new ArrayList<>();

        for (TaskItem t : allTasks) {
            if (inDegree.get(t.getId()) == 0) {
                readyHeap.offer(t);
                heapLogs.add(new DispatchScheduleResult.HeapEventLog(
                        "INSERT_MIN_HEAP",
                        t.getTaskKey(),
                        "Task " + t.getTaskKey() + " [Priority=" + t.getPriority() + "] added to Ready Heap",
                        readyHeap.stream().map(TaskItem::getTaskKey).collect(Collectors.toList())
                ));
            }
        }

        // Multi-worker timeline simulation
        String[] workerNames = {"Worker-Alpha (Core-1)", "Worker-Beta (Core-2)", "Worker-Gamma (Core-3)", "Worker-Delta (Core-4)"};
        int[] workerNextAvailable = new int[workerCount];
        Map<String, Integer> workerWorkloads = new HashMap<>();
        for (int i = 0; i < workerCount; i++) {
            workerWorkloads.put(workerNames[i % workerNames.length], 0);
        }

        List<DispatchScheduleResult.ScheduledTaskSlot> slots = new ArrayList<>();
        Map<Long, Integer> taskFinishTimes = new HashMap<>();

        while (!readyHeap.isEmpty()) {
            TaskItem chosen = readyHeap.poll();
            heapLogs.add(new DispatchScheduleResult.HeapEventLog(
                    "EXTRACT_MIN",
                    chosen.getTaskKey(),
                    "Dispatched optimal task " + chosen.getTaskKey() + " to worker pool",
                    readyHeap.stream().map(TaskItem::getTaskKey).collect(Collectors.toList())
            ));

            // Find worker with earliest available time
            int bestWorkerIdx = 0;
            for (int i = 1; i < workerCount; i++) {
                if (workerNextAvailable[i] < workerNextAvailable[bestWorkerIdx]) {
                    bestWorkerIdx = i;
                }
            }

            int dur = chosen.getEstimatedDurationHours() != null ? chosen.getEstimatedDurationHours() : 4;
            int startHour = workerNextAvailable[bestWorkerIdx];
            int endHour = startHour + dur;
            workerNextAvailable[bestWorkerIdx] = endHour;
            taskFinishTimes.put(chosen.getId(), endHour);

            String workerName = workerNames[bestWorkerIdx % workerNames.length];
            workerWorkloads.put(workerName, workerWorkloads.get(workerName) + dur);

            slots.add(new DispatchScheduleResult.ScheduledTaskSlot(
                    chosen.getTaskKey(),
                    chosen.getTitle(),
                    chosen.getPriority(),
                    dur,
                    workerName,
                    startHour,
                    endHour,
                    getPriorityWeight(chosen.getPriority()) * 10.0 - dur,
                    readyHeap.stream().map(TaskItem::getTaskKey).collect(Collectors.toList())
            ));

            // Decrement downstream in-degrees & add new ready tasks to heap
            for (Long dependentId : adj.getOrDefault(chosen.getId(), Collections.emptyList())) {
                int deg = inDegree.get(dependentId) - 1;
                inDegree.put(dependentId, deg);
                if (deg == 0) {
                    TaskItem dependentTask = taskMap.get(dependentId);
                    readyHeap.offer(dependentTask);
                    heapLogs.add(new DispatchScheduleResult.HeapEventLog(
                            "HEAPIFY_UP",
                            dependentTask.getTaskKey(),
                            "Prerequisites fulfilled: " + dependentTask.getTaskKey() + " pushed and heapified into Ready Queue",
                            readyHeap.stream().map(TaskItem::getTaskKey).collect(Collectors.toList())
                    ));
                }
            }
        }

        int maxDuration = 0;
        for (int avail : workerNextAvailable) {
            if (avail > maxDuration) maxDuration = avail;
        }

        DispatchScheduleResult result = new DispatchScheduleResult();
        result.setScheduleSlots(slots);
        result.setTotalPipelineDurationHours(maxDuration);
        result.setActiveWorkerCount(workerCount);
        result.setWorkerWorkloadsHours(workerWorkloads);
        result.setHeapOperations(heapLogs);
        result.setExecutionTimeMicros((System.nanoTime() - startTime) / 1000);
        return result;
    }

3.4 Graph Diagnostics and Critical Path

public GraphDiagnosticsDTO getDiagnostics() {
        List<TaskItem> allTasks = taskRepository.findAll();
        List<TaskDependency> allEdges = dependencyRepository.findAll();

        int v = allTasks.size();
        int e = allEdges.size();

        double density = (v > 1) ? ((double) e / (v * (v - 1))) : 0.0;

        Map<Long, Integer> inDegrees = new HashMap<>();
        Map<Long, Integer> outDegrees = new HashMap<>();
        for (TaskItem t : allTasks) {
            inDegrees.put(t.getId(), 0);
            outDegrees.put(t.getId(), 0);
        }
        for (TaskDependency edge : allEdges) {
            if (outDegrees.containsKey(edge.getSourceTaskId())) {
                outDegrees.put(edge.getSourceTaskId(), outDegrees.get(edge.getSourceTaskId()) + 1);
            }
            if (inDegrees.containsKey(edge.getTargetTaskId())) {
                inDegrees.put(edge.getTargetTaskId(), inDegrees.get(edge.getTargetTaskId()) + 1);
            }
        }

        int maxIn = inDegrees.values().stream().max(Integer::compare).orElse(0);
        int maxOut = outDegrees.values().stream().max(Integer::compare).orElse(0);

        // Check acyclic status and calculate Critical Path
        TopologicalSortResult topo = runTopologicalSort();
        int criticalPathHours = 0;
        if (!topo.isHasCycle()) {
            // CPM Dynamic Programming: dist[v] = max(dist[u] + duration[v])
            Map<Long, Integer> dist = new HashMap<>();
            Map<Long, List<Long>> adj = new HashMap<>();
            for (TaskItem t : allTasks) {
                dist.put(t.getId(), t.getEstimatedDurationHours() != null ? t.getEstimatedDurationHours() : 8);
                adj.put(t.getId(), new ArrayList<>());
            }
            for (TaskDependency edge : allEdges) {
                if (adj.containsKey(edge.getSourceTaskId())) {
                    adj.get(edge.getSourceTaskId()).add(edge.getTargetTaskId());
                }
            }

            for (TaskItem u : topo.getExecutionPipeline()) {
                int uDist = dist.get(u.getId());
                for (Long vId : adj.getOrDefault(u.getId(), Collections.emptyList())) {
                    TaskItem vTask = allTasks.stream().filter(t -> t.getId().equals(vId)).findFirst().orElse(null);
                    int vDur = (vTask != null && vTask.getEstimatedDurationHours() != null) ? vTask.getEstimatedDurationHours() : 8;
                    dist.put(vId, Math.max(dist.get(vId), uDist + vDur));
                }
            }
            criticalPathHours = dist.values().stream().max(Integer::compare).orElse(0);
        }

        GraphDiagnosticsDTO dto = new GraphDiagnosticsDTO();
        dto.setVertexCount(v);
        dto.setEdgeCount(e);
        dto.setGraphDensity(Math.round(density * 1000.0) / 1000.0);
        dto.setAcyclic(!topo.isHasCycle());
        dto.setMaxInDegree(maxIn);
        dto.setMaxOutDegree(maxOut);
        dto.setCriticalPathLengthHours(criticalPathHours);
        dto.setTimeComplexityNotation("O(V + E) = O(" + v + " + " + e + ")");
        dto.setSpaceComplexityNotation("O(V + E) [Adjacency List + Degree Array]");

        Map<String, String> theoretical = new LinkedHashMap<>();
        theoretical.put("Topological Sort (Kahn)", "Time: O(V + E) | Space: O(V)");
        theoretical.put("BFS Traversal", "Time: O(V + E) | Space: O(V)");
        theoretical.put("DFS Traversal", "Time: O(V + E) | Space: O(V)");
        theoretical.put("Min-Heap Dispatcher", "Time: O(V log V + E) | Space: O(V)");
        theoretical.put("Rabin-Karp String Match", "Time: O(N + M) avg, O(N*M) worst | Space: O(1)");
        theoretical.put("Critical Path Method (CPM)", "Time: O(V + E) via DP over DAG | Space: O(V)");
        dto.setTheoreticalComplexities(theoretical);

        Map<String, String> snippets = new LinkedHashMap<>();
        snippets.put("Kahn's Topological Sort", """
            // Kahn's Algorithm for Topological Sort & Deadlock Detection
            Queue<Node> zeroInDegreeQueue = new LinkedList<>();
            for (Node u : graph.getNodes()) {
                if (inDegree.get(u) == 0) zeroInDegreeQueue.offer(u);
            }
            List<Node> pipeline = new ArrayList<>();
            while (!zeroInDegreeQueue.isEmpty()) {
                Node u = zeroInDegreeQueue.poll();
                pipeline.add(u);
                for (Node v : graph.getNeighbors(u)) {
                    inDegree.put(v, inDegree.get(v) - 1);
                    if (inDegree.get(v) == 0) zeroInDegreeQueue.offer(v);
                }
            }
            boolean deadlockDetected = (pipeline.size() < graph.getNodeCount());
            """);

        snippets.put("Rabin-Karp Rolling Hash", """
            // Rabin-Karp Substring Matching with Polynomial Rolling Hash
            long pHash = 0, tHash = 0, h = 1;
            for (int i = 0; i < m - 1; i++) h = (h * D) % Q;
            for (int i = 0; i < m; i++) {
                pHash = (D * pHash + pattern.charAt(i)) % Q;
                tHash = (D * tHash + text.charAt(i)) % Q;
            }
            for (int i = 0; i <= n - m; i++) {
                if (pHash == tHash && checkExactMatch(i)) matches.add(i);
                if (i < n - m) {
                    tHash = (D * (tHash - text.charAt(i) * h) + text.charAt(i + m)) % Q;
                    if (tHash < 0) tHash += Q;
                }
            }
            """);

        snippets.put("Adaptive Min-Heap Dispatcher", """
            // Priority Queue (Min-Heap / Highest Priority First)
            PriorityQueue<TaskItem> readyHeap = new PriorityQueue<>((a, b) -> {
                int pCmp = Integer.compare(b.getPriorityWeight(), a.getPriorityWeight());
                return (pCmp != 0) ? pCmp : Integer.compare(a.getDuration(), b.getDuration());
            });
            while (!readyHeap.isEmpty()) {
                TaskItem nextTask = readyHeap.poll(); // O(log V)
                Worker worker = getWorkerWithEarliestAvailability();
                worker.assign(nextTask);
                updateDownstreamDependencies(nextTask, readyHeap);
            }
            """);

        dto.setAlgorithmCodeSnippets(snippets);
        return dto;
    }

4. RESULTS

The application provides an interactive web interface for the implemented algorithms. Users can manage research papers and tasks, view the task dependency DAG, run BFS/DFS/topological sorting, test circular dependencies, simulate priority-based worker dispatch and inspect graph diagnostics.

The current research-paper implementation accepts paper information and searchable text through the Research Papers interface. It does not assume automatic PDF extraction. The task interface supports task creation and dependency visualization; the algorithm engine operates on the resulting graph.

4.1 Faculty Demonstration Sequence

• Dashboard — show task statistics, graph topology, status and critical-path information.

• Research Papers — add a paper and search a keyword with Rabin-Karp.

• Task DAG Visualizer — explain vertices, directed edges, prerequisites and dependents.

• Topological Sort — show Kahn's algorithm and execution order.

• Deadlock Test — intentionally create a circular dependency and show the warning.

• BFS — demonstrate queue-based level traversal.

• DFS — demonstrate recursion-stack traversal and back-edge detection.

• Min-Heap Dispatcher — demonstrate priority-based task selection and worker allocation.

• Algorithm Lab — show complexity and graph diagnostics.

4.2 Screenshot Checklist

The supplied PBL template requests screenshots. The following are the exact screenshots to capture from the running application and insert here; no fabricated screenshots are presented as actual results.

| Figure | Screen | Evidence to capture |
| --- | --- | --- |
| 1 | Dashboard | Task counts, progress, graph topology and critical path |
| 2 | Research Papers | Paper entry and paper catalog |
| 3 | Rabin-Karp Result | Keyword search and matching diagnostics |
| 4 | Task DAG | Task nodes and dependency arrows |
| 5 | Topological Sort | Kahn steps and final order |
| 6 | Deadlock Test | Circular dependency warning and affected nodes |
| 7 | BFS / DFS | Traversal states and order |
| 8 | Min-Heap Dispatcher | Heap operations and worker schedule |
| 9 | Algorithm Lab | Complexity and graph diagnostics |

4.3 Example of a Valid DAG

Requirements
     |
     +------> Database ------> Backend ------> Testing ------> Deployment
     |
     +------> User Interface -------------> Integration ----^

Valid DAG:
- At least one zero-in-degree task exists.
- Kahn's algorithm can process every vertex.
- A critical path can be calculated.

Deadlock example:
Backend -> Database and Database -> Backend
=> both tasks remain mutually dependent.
=> no complete topological order exists.

4.4 User-Friendly Extension

For the final user-facing version, the DSA engine can be placed behind a simpler workflow: Create Project -> Add/Upload Tasks -> Build Dependency Graph -> Analyze -> Project Summary -> What Should I Do Next? The summary should show total, completed, ready and blocked tasks, critical-path duration and a dependency-aware next action. The next action can be selected from ready tasks using priority, duration, deadline urgency and critical-path information. This makes the application easier for non-technical users while preserving the Algorithm Lab for faculty demonstration.

5. CONCLUSION

The Smart Project Scheduler demonstrates the practical use of Data Structures and Algorithms in project planning. Tasks are modeled as graph vertices and dependencies as directed edges. Kahn's topological sort produces a valid dependency order and detects circular dependency deadlocks. BFS and DFS provide graph traversal and diagnostic views. The priority queue dispatcher selects ready tasks according to priority and duration and simulates assignment to workers. Critical Path Method estimates the longest dependency chain and project makespan. Rabin-Karp provides pattern matching for research-paper text.

The project connects each DSA concept to a concrete scheduling problem rather than demonstrating the algorithms in isolation. The result is an interactive platform that can be extended with task import and a user-friendly project summary that tells the user which actionable task should be considered next.

6. VIVA / FACULTY DEMONSTRATION POINTS

• Task = graph vertex; dependency = directed edge.

• DAG means Directed Acyclic Graph and is required for a complete topological ordering.

• Kahn uses in-degree and a queue of zero-in-degree tasks.

• A deadlock is represented by a circular dependency; Kahn detects it when not all vertices can be processed.

• BFS uses a queue and explores level by level.

• DFS uses recursion/stack behavior and identifies back edges to ancestors on the recursion stack.

• The dispatcher uses PriorityQueue with CRITICAL > HIGH > MEDIUM > LOW, then shorter duration and task key as tie-breakers.

• Critical Path uses dynamic programming over a topological ordering.

• Rabin-Karp uses rolling hashes and verifies exact matches after hash equality.

• The current research-paper interface accepts paper information/text; automatic PDF extraction is not part of the supplied implementation.

7. PROJECT SOURCE NOTE

This report is based on the supplied PBL template and the supplied Smart Project Scheduler source archive. The algorithm descriptions and code excerpts correspond to the backend classes RabinKarpAlgorithm.java and GraphEngineService.java.